lfa - PROGRESS TECHNICAL

REPORT

Network:	PIBMCC			Nber of the contract:	II-0042-FA

Project:	Development of a silicon detector for photon counting to be used in dual energy digital radiography in the range 18-40 keV

Coordinating institution: University of Turin

Date of signature:	08/11/2002			Estimated duration: 3 years

(date of entering into force of the contract)			of the contract

Type of Project:	Sub-prog. B: Mobility of grant holders – Advanced Training

Main Field:	Medicine and Health Sciences

Object of the project:	Development of a silicon detector for photon counting to be used in dual energy digital radiography in the range 18-40 keV

Level of the Training Programme:	Master, Ph.D. and PostDoc

FIRST PROGRESS TECHNICAL REPORT

Period covered by the progress report: 		from:  08 / 11 / 2002

to:      08 / 11 / 2003

Interlocutor:

Full Name:	Alberta Marzari-Chiesa

Position:	Full Professor, Director of Experimental Physics Department

Faculty/Department/ service:	Department of Experimental Physics

Signature:

Date:

Legal Representative:

Full Name:	Alberta Marzari-Chiesa

Position:	Full Professor, Director of Experimental Physics Department

Signature:

Date:

(Stamp of the coordinating institution)

- DESCRIPTION OF THE  PROJECT ACTIVITIES

1.1.	List of the selected grant-holders for the first year of activity

| Name | E. Tomassi | D. Sanchez | J. Lopez | C. Ceballos |
| --- | --- | --- | --- | --- |
| From | Torino | Colombia | Colombia | Cuba |
| To | Cuba | Mexico | Torino | Belgium |
| Period | June-August 2003 | August-October 2003 | September-November 2003 | October 2003-March 2004 |
| Status | Preparing Ph.D. project | Master | Master | Preparing Ph.D. project |

1.2.	Activities carried out in the first year of activity:

Due to the delay between project submission (October 2000) and entering into force of the contract (November 2002), the members of the network decided to carry out some of the technical developments before the official entering into force of the contract, so that training of students could later profit from these developments. As a result, and thanks to a fruitful collaboration with other european universities (Univ. Bologna, Univ. Ferrara, Univ. of Mining and Metallurgy in Cracow), technical objectives are being fulfilled earlier than envisaged and sometimes technical specifications have even been exceeded, as explained below. We have also realized that detailed simulations of the detector’s performance  are crucial and we have foreseen simulation studies.

| Objectives, activities and results envisaged | Degree of fulfillment for objectives, activities and results |
| --- | --- |
| Main Objective: Develop a one dimensional silicon detector system, designed to acquire bi-dimensional images of X-ray transmission with the scanning method, in the energy range from 18 to 40 keV. Develop radiological techniques with dual-energy quasi-monochromatic beams, with applications in mammography and angiography. | At the end of the first year of the project the development of the silicon detector system is 70% complete, with two linear arrays of 3.84 cm length and 100 m pitch completed, one of them with double threshold capability. The energy resolution and quantum efficiency of the arrays have been understood. Smaller size linear arrays are already being used in the Latin American countries of the network. Implementation of the scanning method remains to be done. The development of the radiological techniques is well under way, with preliminary results concerning image reconstruction on both mammographic and angiographic phantoms already presented at international conferences; it can be considered as 50% complete. |
| Specific objectives: Design, modification and production of RX32N chips Design, modification and production of COUNT32 chips Development and production of the multilayer PCB Development of a simple control and acquisition system based on a mixed analog/digital card on PCI bus and LabVIEW software Characterization of detectors in the laboratory (I-V and C-V curves) Assembly of components on the multilayer PCB, thus completing the construction of at least two linear arrays Mounting on mechanical support of the linear arrays Overall system test with X-ray sources and X-ray tube: energy resolution, long-term stability of the threshold, maximum counting rate, acquisition speed Measurements with dual-energy X-ray beams Porting of the acquisition and control software on a PCMCIA card, to add more portability to the system | Objectives 1) and 2): 100% fulfilled. We have developed a new chip, RX64, which integrates the functions of the previous two chips, RX32N and COUNT32, providing 64 channels of preamplifier, shaper, discriminator and counter. A double threshold version RX64-DTH has also been designed and produced (not originally foreseen). Objective 3): 100% fulfilled. A 3-layer PCB for the 400-strip detector has been developed and produced. Objective 4): 80% fulfilled. The LabVIEW software allows control of the most important system parameters and acquisition of data in internal calibration and external calibration modes. Acquisition of images in scanning mode has to be developed. Objective 5): 100% fulfilled. A dozen 400-strip silicon detectors have been fully characterized with I-V, C-V and other complementary measurements in the laboratory. Objective 6): 70% fulfilled. We have completed two linear arrays, one with RX64 chips, another with RX64-DTH chips (double threshold version), but we intend to build more arrays in order to have an angiographic detector (two arrays needed) and one or possibly more mammographic detectors. Objective 7): 80% fulfilled. We have one mechanical support, but we need more, for the purposes explained above. Objectives 8) and 9): 50% fulfilled. We have published results on energy resolution and preliminary results on imaging, but more measurements are needed. Objective 10): 100% fulfilled. The acquisition program is compatible both with a PCI card and with a PCMCIA card. |
| Activities envisaged (first year): Mobility of the first students Participation in design, production and test of the chips Starting production of multilayer PCB Discussion about the different activities, review of measurements, discussion of results Starting the control and acquisition system for characterizations and tests | The first four students have been selected and either have completed or are completing their grant. Chip design and production was completed, chip testing is well under way. Production of multilayer PCB was completed. These activities have taken place continuously through the year, by e-mail exchanges, phone calls, conferences over the Internet and visits in the various institutions. The control and acquisition system is 80% complete as indicated above. |
| Expected results: Graduate 4 Master students Graduate at least 5 Ph.D. students One Postdoctoral position Increase international cooperation among participant countries Improvement in the infrastructure of the network members in terms of material and human resources Obtaining a prototype of a silicon detector optimized for digital radiology Publication of several papers about obtained results on international journals Publication of studies and/or results of meetings and/or seminars Institutional documents resulting from meetings within the scope of the project Preparation of Web pages for the electronic dissemination of debates and documents important for institutional and academic management | a) Two Master students have received a grant in year 2003, they are expected to obtain their degree in year 2004. b) Two students have received training in order to prepare a Ph.D. project, the continuation of their activity will depend on availability of Ph.D. grants. c) No result yet. d) The international cooperation among participant countries was certainly increased as it can be seen by common publications and conference proceedings, and also thanks to the first two ALFA meetings held in the first year. e) Human resources were considerably improved, especially in the LA countries, essentially through training of students and collaboration between tutors; material resources in the LA countries were/are being also improved through the installation of silicon detector systems there. f) Two linear silicon arrays of 3.84 cm length have been constructed and tested. g) One published paper (n. 8 in the list of documents). h) Eight published communications to conferences. i) No resuly yet. j) A preliminary Web page exists with templates for the selection procedure of grant-holders. Mobility forms for grant-holders and tutors are also provided. |

Additional information on the first year activities is provided in the following.

- Training language courses:

Grant-holder J. Lopez (from Univ. de los Andes) followed a course of italian first in Colombia then in Italy.  Others grant-holders communicated either in english or in spanish.

- Welcoming conditions of grant-holders:

In general the per-diem allowance of 750 EUR per month was assigned to students. In Belgium, due to local regulations, the University of Antwerp increased the allowance to 1000 EUR per month (the extra 250 EUR per month was not included in the financial report for the first year).

In Cuba, Italy and Mexico, assistance to find cheap accomodation near the University was provided. In Belgium the University routinely provides a model renting contract for students in private houses.

The insurance situation was not uniform across the institutions, also due to legal restrictions concerning visas: for example, students from Colombia had to buy insurance before going abroad, irrespective of the availability of insurance coverage in the host institution. CINVESTAV provided health/accidents insurance to students. The student from Italy bought insurance coverage before going to Cuba. The University of Antwerp provides full insurance to all people officially registered at the University as is the case for the ALFA grant holders

- Implementation of the agreements reached within the network regarding the exemption of registration and examination fees for the grant-holders in the host institutions.

There were no fees charged by the host institutions.

- Implementation of the agreements reached within the network in order to ensure that the grant-holders will return to their institutions of origin.

All grant-holders were returning to their institution of origin after the training period, in order to continue with their current activity (Master thesis or preparation of Ph.D. project)

- Implementation of the agreements reached within the network regarding the academic recognition by the institutions of origin of the training activities followed by the grant-holders.

ALFA training activity is recognized as part of Master or Ph.D. requirements. For example, in Belgium the Ph.D program consists of 20 credits to be obtained within the field of the Ph.D., 20 credits to be obtained in the general field of science and 20 credits outside the scientific area. Credits can be obtained by following courses within and outside the University, by following language training, by making publications, by giving presentations at conferences.

In Colombia the ALFA training is an integral part of the Master in Biomedical Sciences (a joint program of Universidad de los Andes and Universidad del Rosario).

- Activities carried out by the tutor of the grant-holders in the host institutions including meetings held between the tutors and the professors in charge in the host institutions.

Tutors at the host institutions met regularly with grant-holders to monitor their progress in training. Most of the time tutors were also professors in charge at the institution; in any case when necessary they met with other professors or researchers in order to ensure that grant-holders received ooptimal training. All grant holders were required to make a presentation at the end of the training period and to prepare a detailed technical report on their activity.

- Summary of the model used by the institutions of origin for attribution of the grants and selection of the grant-holders  as well as the development of the selection procedure.

The selection of grant-holders was carried out  through an open call for applications and  later by evaluation of candidates based on their curriculum and on an interview. Preference was given to candidates having already some experience within the scope of the project. A common template for the open call for applications was agreed upon in the first ALFA tutor meeting and then published (in english and italian) on the project’s Web site. This included a suggested time schedule and procedure for (i) publication of the call for applications in the University of origin, (ii) examination of the curricula of the candidates, (iii) interview with the candidates, (iv) communication of the result of the selection procedure.

1.3 List of documents produced

1. Cabal A.E., Dabrowski W., Díaz A., Grybos P., Giubellino P., Montaño L.M., Ramello L., Swientek K., Wheadon R. "Feasibility of Silicon strip detectors and low noise multichannel readout system for medical digital radiography". AIP (American Institute of Physics) Conference Proceedings of Sixth Mexican Symposium on Medical Physics, México City, México, Editado por L. M. Montaño y G. Herrera, 630, 202-207, (2002).

2. A. E. Cabal, W. Dabrowski, A. Díaz, P.Grybos, P.Giubellino, L.M. Montaño, L. Ramello, K. Swientek, R. Wheadon,  "Sistema de detección de rayos X sobre la base de detectores de Silicio para aplicaciones en radiografía digital médica". Revista Cubana de Física No 1, 2003 Proceedings of the International Workshop of Medical Physics, April 8-10 2002, La Habana, Cuba

3. L. Ramello et al., X-ray imaging with a silicon microstrip detector coupled to the RX64 ASIC, Nucl. Instr. Meth. in Phys. Res. A509 (2003) 315 (Proceedings of the IWORID ’02 Worskshop, Amsterdam, The Netherlands)

4. P. Rato Mendes et al., Silicon strip detectors for two-dimensional soft X-ray imaging at normal incidence, Nucl. Instr. Meth. in Phys. Res. A509 (2003) 333 (Proceedings of the IWORID ’02 Worskshop, Amsterdam, The Netherlands)

5. F. Prino et al., A silicon strip detector coupled to the RX64 ASIC for X-ray diagnostic imaging, Nucl. Instr. and Meth. in Phys. Res. A514 (2003) 206-214 (Proceedings of the RESMDD ’02 Conference, Firenze, Italy)

6. L. Ramello et al., Results about imaging with silicon strips for angiography and mammography, presented at the VII Mexican Symposium on Medical Physics, Mexico City, March 26-26, 2003, AIP Conference Proceedings vol. 682 (2003) 14-23

7. C.Ceballos, G.Baldazzi, D.Bollini, A.E.Cabal Rodríguez, W.Dabrowski, A.Díaz García, M.Gambaccini, P.Giubellino, M.Gombia, P.Grybos, M.Idzik, A. Marzari-Chiesa, L.M.Montano, F.Prino, L.Ramello, M.Sitta, K.Swientek, A.Taibi, E.Tomassi, A.Tuffanelli, P. Wiacek, "Monte-Carlo simulation of a Silicon Strip Detector for Angiography Applications. First Approach".  AIP(American Institute of Physics) Conference Proceedings of Seventh Mexican Symposium on Medical Physics, 682 (2003) 185-191

8. D. Bollini et al., Energy resolution of a silicon detector with the RX64 ASIC designed for X-ray imaging, Nucl. Instr. and Meth. in Phys. Res. A515 (2003) 458-466

9. G. Baldazzi, D. Bollini, A.E.Cabal, C. Ceballos, W. Dabrowski, A. Diaz, M. Gambaccini, P. Giubellino, M. Gombia, P. Grybos, M. Idzik, J. Lopez Gaitan, A. Marzari-Chiesa, L. M. Montano, F. Prino, L. Ramello, A. Sarnelli, M. Sitta, K. Swientek, A. Taibi, E. Tomassi, A. Tuffanelli, P. Van Espen and P. Wiacek. "Recent advances on X-ray imaging with a single photon counting system".  Memorias del 4to Simposio Internacional de Técnicas Nucleares y Conexas  NURT 2003, 27-31 Oct. 2003, La Habana, Cuba (ISBN 959-7136-21-X).

2. ACTIVITIES OF THE NETWORK

- Indicate briefly the effective participation of each network’s institution in the development of the project.

University of Algarve participated to the project by developing a specific application of the silicon detector (see paper 4 in the list of documents) for imaging with soft X-rays at normal incidence. In the first year no students from or to Univ. of Algarve were foreseen, while it is expected that the level of local activity will increase in the second year, with student exchanges taking place.

University of Eastern Piedmont participated in all phases of the project development, providing among other items the setup for energy resolution measurements of the silicon detector with an X-ray tube and several fluorescence targets. Students working in Univ. of Torino paid frequent visits to Univ. of Eastern Piedmont in order to collect data with this setup. Data acquisition software was implemented, in close collaboration with University of Mining and Metallurgy, Cracow. Hardware for chip testing was also developed locally and later deployed in University of Torino.

University of Torino (coordinating institution) provided administrative support for the handling of the ALFA project through the staff of the Dipartimento di Fisica Sperimentale headed by Prof. Alberta Marzari-Chiesa. University of Torino was also the main center for testing detectors and chips, thanks to equipment owned partly by the University and partly by the INFN, and for assembling them on PCB. In particular the semiautomatic probe station and automated wire bonding facilities were essential for the construction of the linear arrays of silicon microstrips. A student from Colombia was trained in Torino during 3 months. Coordination with University of Ferrara was ensured in order to collect there the first images of a phantom with the double threshold detector in a mammographic setup.

University of Antwerp participated in the project by making available its well-known expertise on X-ray experiment planning as well as dedicated installations like the capillary X-ray microbeam, where some date were taken on two short visits by cuban and italian researchers. A student from Cuba is presently being trained for a 6 months period, his first achievement has been to increase by a factor of 10 the speed of MCNP simulations previously developed in Cuba by installing the program in a parallel version on a local computer cluster.

CINVESTAV participated  in the project by developing computer simulations of the angiographic imaging data (previously collected in Bologna) using the GEANT code, in particular during the visit of a student from Colombia (3 months), and by hosting the first ALFA Meeting. In addition, a small size silicon detector was installed and contacts with hospitals are being taken in order to assess the usefulness of our silicon detector in different clinical applications.

Universidad de los Andes participated to the project by developing detailed computer simulations of the efficiency of the silicon detector in different geometrical situations, which were of great help in understanding data already collected and in planning the next phase. Later on, two students were sent abroad, one to CINVESTAV and another to University of Torino. On return from Italy, the latter student brought with her a smaller size silicon detector which will be used for further training in Colombia.

ISCTN/CEADEN participated in the development of the project in several ways: simulations of the angiographic and mammographic setups with the silicon detector were carried out with the MCNP code; a student from Torino was trained for a 3 month period in Cuba; A. Cabal spent a 3 month period in Torino performing detector testing in preparation of the silicon linear array construction. In addition, the second ALFA Meeting was hosted in Cuba just after the NURT 2003 workshop.

The coordination among the newtork’s institutions was ensured by frequent communications among the tutors (as detailed below), including two ALFA meetings. The first, held in CINVESTAV (Mexico) in March 2003,  was essential to plan the administrative procedures and the grants for the first year.

The second, held in ISCTN/CEADEN (Cuba) in October/November 2003, was very useful to review the status of the project and prepare this report.

- Indicate how the network’s members communicated

.

Communication within the network was ensured by several means:

- frequent e-mail messages for exchange of scientific or administrative information;

- several conferences over internet: this was particularly useful to prepare the student’s visits well in advance, with discussions on both scientific and administrative aspects, often just after some relevant documents were sent by e-mail;

- a web site for exchange of templates for the grant-holder selection procedures;

- the two ALFA meetings of 2003 (see above);

- two international conferences on related physics subjects (VII MSMP in Mexico, NURT 2003 in Cuba) which were attended by most of the tutors and by some of the students;

- some visits funded by other sources (as a result of initial contacts among the institutions of the network, established within the ALFA project): Ana Cabal in Italy (3 months – funded by ICTP Trieste), A. Cabal, L. Ramello and F. Prino in Belgium (1 week – funded by INFN) for a dedicated spatial resolution measurement, C. Ceballos in Italy (1 month – funded by ICTP Trieste) to prepare a paper together with E. Tomassi after he came back from Cuba.

- Detail the relations, if any, with other institutions associated or foreigner to the network.

A very intense and fruitful collaboration was developed with the Universities of Bologna and Ferrara which provided the quasi-monochromatic beam installations and their expertise for both the angiographic and the mammographic applications of our silicon detector. The collaboration with University of Mining and Metallurgy in Cracow for developments of the RX64 chip (based on the earlier RX32N and COUNT32 chips) was essential for the progress of our project.

The technical support of Istituto Nazionale di Fisica Nucleare (INFN) of Torino during the assembly phase of the detector is gratefully acknowledged.

The financial support of the International Center of Theoretical Physics (ICTP) in Trieste for visits of Cuban researchers to italian laboratories is gratefully acknowledged.

- Mention the potentialities of increase (or modification) of the network in future projects.

There is a large potential for increasing the network in the future, to include e.g. Cracow (University of Mining and Metallurgy), Bologna (University) and Ferrara (University), as shown by several publications in common with members of these institutions.

In addition, the University of Leon (Mexico) has expressed interest in being associated to the network, and there are plans to initiate a collaboration with ININ (Mexico) which would give us access to their mammographic installation.

Universidad del Rosario (Colombia) might also be involved in the future, due to its joint Master in Biomedical Physics with Universidad de los Andes.

In the framework of the Cuban research project about the use of the

silicon detector for different clinical applications in Cuban hospitals, the CCEEM (National Center for Medical Devices) , which is the leading center for quality assurance programs in radiography, is participating. The CCEEM has developed the procedures to make measurements using standard mammography phantoms and biopsy samples, to certify that our system complies with the specific standard regulations.

- OPERATION PLAN FOR THE FOLLOWING IMPLEMENTATION PHASE OF THE PROJECT

Taking into account the progress accomplished within the first year of the project, and the original programme of activities, for the second year we have prepared the following operation plan:

| Activity | Comments |
| --- | --- |
| Setting up the readout system in laboratories in Europe, especially in Italy | We will continue with improvements to the already developed readout system, concerning especially the scanning mode acquistion. University of Algarve is interested in extending the use of this system to higher energy X rays (between 100 and 511 keV). |
| Setting up helpful systems in LA countries | Smaller size silicon detectors exist now in all 3 LA countries involved; some auxiliary equipment in Univ. de los Andes must be procured. Demonstrations of the silicon detector in LA hospitals will be pursued. |
| Starting developing Master student theses | The Master theses of D. Sanchez and J. Lopez will be developed and finished, other Master theses will be started. A very important part of these theses will concern MonteCarlo simulations and comparison with experimental data. |
| Completing the construction of two linear arrays | Two linear arrays already exist; more will be constructed using detectors already tested, while it will be necessary to produce and test more chips. |
| Mounting the linear arrays on mechanical support | One mechanical support exists, at least another one will be constructed, in order to have a complete angiography detector and a mammography detector as well. Additional mechanical equipment for scanning mode imaging will also be constructed. |
| Meeting to review measurements and discuss results | The third ALFA tutor Meeting is foreseen in Torino (Italy) during October 2004. Intense collaboration will continue in the mean timevia e-mail, conferences over the Internet and short visits. |

On the basis of the 3-year plan for mobility flows, we propose to assign the following grants in the second year of the project:

| Direction | Home Institution | Host Institution | Duration |
| --- | --- | --- | --- |
| LA ( EU | Univ. Andes | Univ. Algarve | 6 months |
| LA ( EU | CINVESTAV | Universities of Torino / Eastern Piedmont | 6 months |
| LA ( LA | ISCTN | CINVESTAV | 6 months |
| EU ( LA | Univ. Antwerp | ISCTN | 5 months |
| EU ( LA | Univ. Algarve | CINVESTAV | 6 months |

Finally, we propose to hold the Third ALFA Meeting during October 2004, in Torino, in order to be able to discuss results obtained at that time by most of the second year grant holders, and also to prepare the second year technical and financial reports.  The timing and venue of the Third ALFA Meeting were chosen considering the fact that a very important conference on Medical Imaging (the NSS-MIC conference) is scheduled for the same month in Italy (Rome). One participant from each institution of the network is expected to be present at the Third ALFA Meeting.

# Footnotes

To be accepted, this report must be signed by the interlocutor (person responsible for carrying out the project) and by the legal representative of the coordinating institution (person who signed the contract).