# lfa - PROGRESS TECHNICAL

# REPORT

Network:	PIBMCC			Nber of the contract:	II-0042-FA

Project:	Development of a silicon detector for photon counting to be used in dual energy digital radiography in the range 18-40 keV

Coordinating institution: University of Turin

Date of signature:	08/11/2002			Estimated duration: 3 years

(date of entering into force of the contract)			of the contract

Type of Project:	Sub-prog. B: Mobility of grant holders – Advanced Training

Main Field:	Medicine and Health Sciences

Object of the project:	Development of a silicon detector for photon counting to be used in dual energy digital radiography in the range 18-40 keV

Level of the Training Programme:	Master, Ph.D. and PostDoc

# SECOND PROGRESS TECHNICAL REPORT

# Period covered by the progress report: 		from:  09 / 11 / 2003

to:      08 / 11 / 2004

# Interlocutor:

# Full Name:	Alberta Marzari-Chiesa

Position:	Full Professor, Director of Experimental Physics Department

Faculty/Department/ service:	Department of Experimental Physics

Signature:

Date:

# Legal Representative:

# Full Name:	Alberta Marzari-Chiesa

Position:	Full Professor, Director of Experimental Physics Department

Signature:

Date:

(Stamp of the coordinating institution)

- DESCRIPTION OF THE  PROJECT ACTIVITIES

# 1.1.	List of the selected grant-holders for the second year of activity

| Name | D. Roet | R. P. Ferreira | J. Rodriguez | A. Leyva |
| --- | --- | --- | --- | --- |
| From | Belgium | Portugal | Colombia | Cuba |
| To | Cuba | Mexico | Portugal | Mexico |
| Period | August-December | August-October | June-November | March-August |
| Status | Ph.D. | Master | Master | Postdoc |

# 1.2.	Activities carried out in the second year of activity:

The training programme continued in the second year with four new grant holders, which in many cases worked on the project also before and/or after the training period in their originating Institution. On the technical side, the  detector performance was improved with the introduction of the double threshold ASIC RX64DTH; new data were taken and analyzed, and also Monte Carlo simulations of the detector’s performance were developed.

| Objectives, activities and results envisaged | Degree of fulfillment for objectives, activities and results |
| --- | --- |
| Main Objective: Develop a one dimensional silicon detector system, designed to acquire bi-dimensional images of X-ray transmission with the scanning method, in the energy range from 18 to 40 keV. Develop radiological techniques with dual-energy quasi-monochromatic beams, with applications in mammography and angiography. | At the end of the first year of the project the development of the silicon detector system is 85% complete, with two linear arrays of 3.84 cm length and 100 m pitch completed, one of them with double threshold capability. The energy resolution and quantum efficiency of the arrays have been understood. Smaller size linear arrays are already being used in the Latin American countries of the network. The implementation of the scanning method has been partially achieved. The development of the radiological techniques is well under way, with preliminary results concerning image reconstruction on both mammographic and angiographic phantoms already presented at international conferences and on international journals; it can be considered as 70% complete. |
| Specific objectives: Design, modification and production of RX32N chips Design, modification and production of COUNT32 chips Development and production of the multilayer PCB Development of a simple control and acquisition system based on a mixed analog/digital card on PCI bus and LabVIEW software Characterization of detectors in the laboratory (I-V and C-V curves) Assembly of components on the multilayer PCB, thus completing the construction of at least two linear arrays Mounting on mechanical support of the linear arrays Overall system test with X-ray sources and X-ray tube: energy resolution, long-term stability of the threshold, maximum counting rate, acquisition speed Measurements with dual-energy X-ray beams Porting of the acquisition and control software on a PCMCIA card, to add more portability to the system | Objectives 1) and 2): 100% fulfilled. We have developed a new chip, RX64, which integrates the functions of the previous two chips, RX32N and COUNT32, providing 64 channels of preamplifier, shaper, discriminator and counter. A double threshold version RX64-DTH has also been designed and produced (not originally foreseen). Objective 3): 100% fulfilled. A 3-layer PCB for the 400-strip detector has been developed and produced. Objective 4): 90% fulfilled. The LabVIEW software allows control of the most important system parameters and acquisition of data in internal calibration and external calibration modes. Acquisition of images in scanning mode has been partly developed. Objective 5): 100% fulfilled. A dozen 400-strip silicon detectors have been fully characterized with I-V, C-V and other complementary measurements in the laboratory. Objective 6): 70% fulfilled. We have completed two linear arrays, one with RX64 chips, another with RX64-DTH chips (double threshold version), but we intend to build more arrays in order to have an angiographic detector (two arrays needed) and one or possibly more mammographic detectors. Objective 7): 80% fulfilled. We have one mechanical support, but we need more, for the purposes explained above. Objectives 8) and 9): 70% fulfilled. We have published results on energy resolution and preliminary results on imaging, more measurements have been taken and are being analyzed. Objective 10): 100% fulfilled. The acquisition program is compatible both with a PCI card and with a PCMCIA card. |
| Activities envisaged (second year): Setting up readout system in the laboratory in EU, especially in Italy Setting up helpful systems in LA countries Starting developing students’ Master thesis Completing the construction of two linear arrays Mounting these linear arrays Meeting on measurements and discussion of results | Readout systems are available in Alessandria and Torino, there is also a readout based on mobile PC which has been used in Antwerp, Bologna and Ferrara. Small systems (arrays of 128 strips, 1.28 cm) are available in Colombia, Cuba and Mexico. Work toward Master thesis has started. The two linear arrays, of 3.84 cm length, have been cosbtructed. The linear arrays have been mounted on a common mechanical support which is designed for both medical applications, mammography and angiography. The meeting was held in Torino during October 2004. |
| Expected results: Graduate 4 Master students Graduate at least 5 Ph.D. students One Postdoctoral position Increase international cooperation among participant countries Improvement in the infrastructure of the network members in terms of material and human resources Obtaining a prototype of a silicon detector optimized for digital radiology Publication of several papers about obtained results on international journals Publication of studies and/or results of meetings and/or seminars Institutional documents resulting from meetings within the scope of the project Preparation of Web pages for the electronic dissemination of debates and documents important for institutional and academic management | a) One Master student is going to obtain her degree in December 2004; two or three more students are expected to finish their Master by end 2005/ beginning 2006. b) Some students are currently in the Ph.D. programme. c) One Postdoc has obtained a 6-month grant in 2004. d) The international cooperation among participant countries was certainly increased as it can be seen by common publications and conference proceedings, and also thanks to the three ALFA meetings held in the first two years. e) Human resources were considerably improved, especially in the LA countries, essentially through training of students and collaboration between tutors; material resources in the LA countries were/are being also improved through the installation of silicon detector systems there. f) Two linear silicon arrays of 3.84 cm length have been constructed and tested. g) One published paper (n. 8 in the list of documents of Year 1 report). h) Fourteen communications to conferences. i) No result yet. j) A preliminary Web page exists with templates for the selection procedure of grant-holders. Mobility forms for grant-holders and tutors are also provided. |

# Additional information on the second year activities is provided in the following.

- Training language courses:

The grant-holders communicated either in english or in spanish. No special language training course was necessary.

- Welcoming conditions of grant-holders:

In general the per-diem allowance of 750 EUR per month was assigned to students. In Belgium, due to local regulations, the University of Antwerp increased the allowance to 1000 EUR per month (the extra 250 EUR per month was not included in the financial report for the first year).

In Cuba, Italy and Mexico, assistance to find cheap accomodation near the University was provided. In Belgium the University routinely provides a model renting contract for students in private houses.

The insurance situation was not uniform across the institutions, also due to legal restrictions concerning visas: for example, students from Colombia had to buy insurance before going abroad, irrespective of the availability of insurance coverage in the host institution. CINVESTAV provided health/accidents insurance to students. The student from Italy bought insurance coverage before going to Cuba. The University of Antwerp provides full insurance to all people officially registered at the University as is the case for the ALFA grant holders

- Implementation of the agreements reached within the network regarding the exemption of registration and examination fees for the grant-holders in the host institutions.

There were no fees charged by the host institutions.

- Implementation of the agreements reached within the network in order to ensure that the grant-holders will return to their institutions of origin.

All grant-holders were returning to their institution of origin after the training period, in order to continue with their current activity (Master thesis or preparation of Ph.D. project)

- Implementation of the agreements reached within the network regarding the academic recognition by the institutions of origin of the training activities followed by the grant-holders.

ALFA training activity is recognized as part of Master or Ph.D. requirements. For example, in Belgium the Ph.D program consists of 20 credits to be obtained within the field of the Ph.D., 20 credits to be obtained in the general field of science and 20 credits outside the scientific area. Credits can be obtained by following courses within and outside the University, by following language training, by making publications, by giving presentations at conferences.

In Colombia the ALFA training is an integral part of the Master in Biomedical Sciences (a joint program of Universidad de los Andes and Universidad del Rosario).

- Activities carried out by the tutor of the grant-holders in the host institutions including meetings held between the tutors and the professors in charge in the host institutions.

Tutors at the host institutions met regularly with grant-holders to monitor their progress in training. Most of the time tutors were also professors in charge at the institution; in any case when necessary they met with other professors or researchers in order to ensure that grant-holders received ooptimal training. All grant holders were required to make a presentation at the end of the training period and to prepare a detailed technical report on their activity.

- Summary of the model used by the institutions of origin for attribution of the grants and selection of the grant-holders  as well as the development of the selection procedure.

The selection of grant-holders was carried out  through an open call for applications and  later by evaluation of candidates based on their curriculum and on an interview. Preference was given to candidates having already some experience within the scope of the project. A common template for the open call for applications was agreed upon in the first ALFA tutor meeting and then published (in english and italian) on the project’s Web site. This included a suggested time schedule and procedure for (i) publication of the call for applications in the University of origin, (ii) examination of the curricula of the candidates, (iii) interview with the candidates, (iv) communication of the result of the selection procedure.

# 1.3 List of documents produced

1. L.M. Montano et al.,

“Comparison between Two Monte Carlo Simulations of Angiographic Phantom Coupled to Silicon Strip Detector”

AIP (American Institute of Physics) Conference Proceedings of Eight Mexican Symposium on Medical Physics, AIP Proc. 724 (2004) 221

2. A.E. Cabal et al.,

“X-ray imaging WITH A SINGLE PHOTON COUNTING SYSTEM”

EXRS 2004 European Conference on X-Ray Spectrometry, Alghero, Italy, June 2004

3. P. Grybos et al.,

“Multichannel charge amplifier for medical X-ray imaging with energy window selection”

MIXDES 2004 Conference, Szczecin, Poland, June 2004

4. P. Grybos et al. (oral – N8-5),

“RX64DTH – A Fully Integrated 64-channel ASIC for Digital X-ray Imaging System with Energy Window Selection”,

IEEE NSS-MIC-RTSD Conference, Rome, Italy, October 2004

5. L. Ramello et al. (oral – JRM1-3),

“A silicon microstrip system with the RX64DTH ASIC for dual energy mammography”,

IEEE NSS-MIC-RTSD Conference, Rome, Italy, October 2004

6. G. Baldazzi et al. (poster – M5-438),

“Characterization of a Dual Energy Angiographic System with CCD+FOS and Si-strips Detectors”,

IEEE NSS-MIC-RTSD Conference, Rome, Italy, October 2004

2. ACTIVITIES OF THE NETWORK

- Indicate briefly the effective participation of each network’s institution in the development of the project.

University of Algarve participated to the project by sending a student to CINVESTAV, Mexico and by hosting a student from Univ. de los Andes. The student from Univ. de los Andes was involved in the preparation of the experimental setup and later in the measurements of a radiation hard silicon detector developed in the framework of the CERN RD-39 project. He worked on samples irradiated at moderately high fluences (up to 1015 cm-2) and later on others irradiated at extremely high fluences (1016 cm-2), with the purpose of understanding the trapping mechanisms and the operating conditions (low temperatures) needed to recover the CCE after heavy irradiation.

University of Eastern Piedmont participated in all phases of the project development, providing among other items the setup for energy resolution measurements of the silicon detector with an X-ray tube and several fluorescence targets. Students working in Univ. of Torino paid frequent visits to Univ. of Eastern Piedmont in order to collect data with this setup. Data acquisition software was implemented, in close collaboration with University of Mining and Metallurgy, Cracow. Hardware for chip testing was also developed locally and later deployed in University of Torino. A precision motion system with two orthogonal axes was acquired in order to perform tests of the scanning procedure needed to obtain a 2-dimensional image from the linear detector arrays.

University of Torino (coordinating institution) provided administrative support for the handling of the ALFA project through the staff of the Dipartimento di Fisica Sperimentale headed by Prof. Alberta Marzari-Chiesa. University of Torino was also the main center for testing detectors and chips, thanks to equipment owned partly by the University and partly by the INFN, and for assembling them on PCB. In particular the semiautomatic probe station and automated wire bonding facilities were essential for the construction of the linear arrays of silicon microstrips. A student from Colombia was trained in Torino during 3 months. Coordination with University of Bologna was ensured in order to collect there the images of a new angiographic phantom with a pair of detectors. The third ALFA meeting was hosted in Torino.

University of Antwerp participated in the project by developing detailed simulation of X-ray tube spectra. Two different codes, namely PENELOPE and MCNP were run on the computer cluster comprising 5 dual-CPU nodes (1 GHz, AMD Athlon processors) set up under SUSE Linux 9.0. The code was validated with experimental data from a JEOL 6300 Scanning Electron Microscope with PGT ultra thin window Si(Li) x-ray detector (SEM operating voltage: 30 kV). Several anode materials were measured, and it was found that MCNP is easier to use, faster and more accurate than PENELOPE.

CINVESTAV participated  in the project by training two students. The first was introduced to radiation detectors and then began working on a setup with a 128-strip silicon detector and two RX64 ASICs.

He performed energy calibration measurements first with internal calibration pulses and later with a Co-57 radioactive source.

The second grant holder worked with the detector described above obtaining images of small objects with a Cd-109 radioactive source and a mechanical scanning system; later he used the Cu-anode X-ray tube at CINVESTAV to obtain high statistics images of hoem-made and official mammographic phantoms.

Images of the same mammographic phantoms were then obtained at “Hospital Juarez de Mexico” which is equipped with an Elscint MAM-CH22S clinical unit.

Universidad de los Andes participated to the project by carrying out analysis of data taken with quasi-monochromatic beams impinging on mammographic and angiographic phantoms, and by performing the connected simulations, both with GEANT 3.21 and MCNP simulation codes.

A Master degree student on her return from a 2003 grant period in Italy implemented the contrast cancellation technique using the  Álvarez-Mackovski algorithm for mammographical images, with real and simulated data; she is expected to complete her Master degree by the end of the year..

Other two students were involved in the simulations with GEANT and MCNP of mammographic and angiographic data. An electrical engineer was involved in setting up a silicon detector with 128 strips.

ISCTN/CEADEN participated in the development by hosting a grant holder from Belgium (where he had already collaborated with a cuban grant holder). The development of a mechanical X-Y scanning stage to be used with a one-dimensional detector and a mammographic phantom (Gammex 156 accreditation phantom) was carried out, including mechanical design and computer control of devices via the LabView programming environment.

The coordination among the newtork’s institutions was ensured by frequent communications among the tutors (as detailed below) and by the ALFA meeting held during October 23-27, 2004 in Torino. This meeting was very useful to review the status of the project and prepare this report.

- Indicate how the network’s members communicated

.

Communication within the network was ensured by several means:

- frequent e-mail messages for exchange of scientific or administrative information;

- several conferences over internet: this was particularly useful to prepare the student’s visits well in advance, with discussions on both scientific and administrative aspects, often just after some relevant documents were sent by e-mail;

- a web site for exchange of templates for the grant-holder selection procedures;

- the ALFA meeting of 2004 in Torino (see above);

- three international conferences on related physics subjects (VIII Mexican Symposium on Medical Physics  in Mexico, EXRS 2004 in Alghero, Italy and NSS-MIC-RTSD IEEE 2004 in Rome, Italy ) which were attended by some of the tutors.

- some visits funded by other sources (as a result of initial contacts among the institutions of the network, established within the ALFA project): 1) Ana Cabal in Italy (3 months – funded by ICTP, Trieste), Krzysztof Swientek from AGH University of Science and Technology in Italy (6 months starting in Nov. 2004, funded by Ministero Affari Esteri, Roma).

- Detail the relations, if any, with other institutions associated or foreigner to the network.

A very intense and fruitful collaboration was developed with the Universities of Bologna and Ferrara which provided the quasi-monochromatic beam installations and their expertise for both the angiographic and the mammographic applications of our silicon detector. The collaboration with AGH University of Science and Technology in Cracow for developments of the RX64DTH chip was essential for the progress of our project.

The technical support of Istituto Nazionale di Fisica Nucleare (INFN) of Torino during the assembly phase of the detector is gratefully acknowledged.

The financial support of the International Center of Theoretical Physics (ICTP) in Trieste for visits of Cuban researchers to italian laboratories is gratefully acknowledged.

- Mention the potentialities of increase (or modification) of the network in future projects.

There is a large potential for increasing the network in the future, to include e.g. Cracow (AGH University of Science and Technology), Bologna (University) and Ferrara (University), as shown by several publications in common with members of these institutions.

In addition, the University of Leon (Mexico) has expressed interest in being associated to the network, and there are plans to initiate a collaboration with ININ (Mexico) which would give us access to their mammographic installation.

Universidad del Rosario (Colombia) might also be involved in the future, due to its joint Master in Biomedical Physics with Universidad de los Andes.

In the framework of the Cuban research project about the use of the

silicon detector for different clinical applications in Cuban hospitals, the CCEEM (National Center for Medical Devices) , which is the leading center for quality assurance programs in radiography, is participating. The CCEEM has developed the procedures to make measurements using standard mammography phantoms and biopsy samples, to certify that our system complies with the specific standard regulations.

- OPERATION PLAN FOR THE FOLLOWING IMPLEMENTATION PHASE OF THE PROJECT

Taking into account the progress accomplished within the first two years of the project, and the original programme of activities, for the third year we have prepared the following operation plan:

| Activity | Comments |
| --- | --- |
| Finishing thesis for master students. | One student is finishing her Master thesis in December 2004, others are working for that degree, at least two are expected to finish by end 2005. |
| Finishing the optimal acquisition and control systems. | Improvements to the data acquisition system, like increasing its speed in view of fast scanning operation, increasing its reliability and ease of use, are foreseen in the third year. |
| Improvements to the systems to make them more portable. | Further improvements twoards portability (like reducing the size / weight of power supply, improving the reliability of cables) are foreseen. |
| Visiting of professors to discuss the updated results and establish further cooperation. | A few individual visits are foreseen in the different institutions, then the fourth ALFA meeting in Colombia will be the occasion to evaluate the overall results and plan future cooperation. |
| First prototype of these silicon detectors | A working prototype of the 3.84 cm linear silicon array already exists (in two versions: single threshold and double threshold), we plan to have one or two more copies to be used in the various institutions. |
| Meeting to review measurements and discuss results | The fourth ALFA tutor Meeting is foreseen in Bogota (Colombia) during September or October 2005. Intense collaboration will continue in the mean time via e-mail, conferences over the Internet and short visits. |

On the basis of the 3-year plan for mobility flows, we propose to assign the following grants in the third year of the project:

| Direction | Student Home Institution | Host Institution | Duration |
| --- | --- | --- | --- |
| LA ( EU | CINVESTAV | Univ. Torino / Piem. Or. | 3 months |
| LA ( EU | ISCTN | Univ. Torino / Piem. Or. | 6 months |
| LA ( EU | ISCTN | Univ. Torino / Piem. Or. | 3 months |
| LA ( EU | CINVESTAV | Univ. Antwerp | 6 months |
| LA ( LA | Univ. Andes | ISCTN | 6 months |
| LA ( LA | ISCTN | CINVESTAV | 3 months |
| LA ( LA | CINVESTAV | Univ. Andes | 3 months |
| EU ( LA | Univ. Torino / Piem. Or. | CINVESTAV | 6 months |

Finally, we propose to hold the Fourth ALFA Meeting during September or October 2005, in Bogota, in order to be able to discuss results obtained at that time by most of the third year grant holders, and also to prepare the third year technical and financial reports. One participant from each institution of the network is expected to be present at the Third ALFA Meeting.

# Footnotes

To be accepted, this report must be signed by the interlocutor (person responsible for carrying out the project) and by the legal representative of the coordinating institution (person who signed the contract).